This is a significant Full-Stack AI project. To keep you from getting overwhelmed, we will break this down into 6 Phases.

If you follow this order, you will have a working prototype in 2-3 weeks.

The Tech Stack

- Frontend: React.js + Tailwind CSS (Fast UI development)

- Backend: Python FastAPI (Best for AI & APIs)

- Database: PostgreSQL (For structured application data)

- AI/Tools: Gemini API (Resume Analysis), YouTube Data API (Recommendations), GitHub API (Verification).

Phase 1: The Blueprint (Data Design)

Don't write code yet. We need to define how the data looks.

- Design the Database Schema:

  - Users Table: name, email, github_url, linkedin_url

  - Applications Table: company, role, status (Applied/Interview/Rejected), job_description

  - Skills Table: skill_name, proficiency (Beginner/Expert)

- Mock the Data: Create a sample JSON file of what a "Parsed Resume" looks like so you know what your backend needs to output.

Phase 2: The Backend Core (Python FastAPI)

Set up the engine before the car body.

- Setup Environment: Install fastapi, uvicorn, sqlalchemy (for DB), and psycopg2.

- Create Basic APIs:

  - POST /upload-resume: Endpoint to accept a PDF.

  - POST /add-application: Endpoint to add a job to the Kanban board.

  - PUT /update-status: Endpoint to move a job from "Applied" to "Interview".

- GitHub Integration (The "Truth Serum"):

  - Write a Python function using requests library to fetch data from https://api.github.com/users/{username}/repos.

  - Logic: If resume says "Python", check if any repo has language="Python".

Recruiter Tip: Writing a clean API documentation (Swagger UI comes built-in with FastAPI) impresses interviewers.

Phase 3: The Intelligence Layer (AI & PDF)

This is the "Brain" of your project.

- Resume Parsing:

  - Use pypdf to extract raw text from the uploaded PDF.

  - The AI Hook: Send this raw text to Gemini API (or OpenAI) with a specific prompt:

"Extract the skills, experience, and missing keywords from this text compared to a [Target Role]. Return JSON."

- The Recommender Logic:

  - Create a function: get_youtube_recommendations(missing_skill).

  - Use the YouTube Search API.

  - Input: "React Hooks" -> Output: Top 3 video links with high view counts.

Phase 4: The Frontend Dashboard (React)

Now we make it look good for the user.

- Setup: npx create-react-app career-architect (or Vite). Install axios for API calls.

- The Kanban Board:

  - Install react-beautiful-dnd (Drag and Drop library).

  - Create columns: Applied | Shortlisted | Interview | Rejected | Offer.

  - Fetch the applications from your Backend API and map them to cards.

- The Detail View:

  - When a user clicks a Job Card, open a Modal.

  - Show the "Missing Skills" and "YouTube Recommendations" inside this modal.

Phase 5: The "Smart Triggers" (Connecting Logic)

This is where the magic happens (The logic we discussed earlier).

- Trigger Event: In React, when onDragEnd happens (moving card to 'Rejected'):

  - Fire an API call to the backend.

  - Backend triggers the analyze_gap function.

  - Frontend updates the UI with a "Growth Plan" notification.

- Trigger Event: When moving card to 'Interview':

  - Unlock the "Mock Interview" button on the card.

Phase 6: Deployment & Documentation

A project on your laptop doesn't exist to the world.

- Backend: Deploy FastAPI on Render (Free tier) or Railway.

- Frontend: Deploy React on Vercel or Netlify.

- Database: Use Supabase or Neon (Free managed PostgreSQL).

- The README:

  - Title: "Career Architect - AI Powered Job CRM"

  - System Architecture Diagram (Draw this! It looks pro).

  - GIFs showing the Drag-and-Drop and the Resume Analysis.